MUKESH PATEL SCHOOL OF TECHNOLOGY MANAGEMENT & ENGINEERING

SVKM's NMIMS University, Hyderabad

DETAILED PROJECT REPORT & EXECUTION PLAN

Svara

Personalized Voice-Preserving Speech Correction for Cleft Lip and Palate Patients

Team

Ashi Sharma — 70572400085

SV. Sathwika — 70572300054

K. Pravalika — 70572300070

Faculty Mentors

Prof. Wasiha Tasneem & Dr. Rohit R

B.Tech CSE (Data Science), Batch 2023-2027

# Abstract

Cleft lip and palate (CLP) is among the most common congenital conditions worldwide, affecting approximately 1 in 700 live births. Despite surgical correction, many patients continue to experience persistent speech intelligibility challenges, including hypernasality, compensatory articulation, and consonant distortion. Existing speech recognition and assistive-communication tools are trained predominantly on typical speech and perform poorly on CLP-affected speech; further, no existing system corrects disordered speech while preserving the speaker's own vocal identity, and clinical CLP datasets remain inaccessible to independent researchers.

This project, Svara, builds a personalized, voice-preserving speech correction system validated on a self-collected dataset of 360 paired recordings. Using parameter-efficient fine-tuning (LoRA) combined with data augmentation, Word Error Rate on held-out validation data was reduced from 80.5% (unmodified baseline) to 23.7% after personalization — a 71% relative reduction. This report documents the complete research gap analysis, system architecture, dataset, methodology, current limitations, equal three-way division of project and research-paper responsibilities, and the full week-by-week execution plan.

# Chapter 1: Introduction

## 1.1 Problem Statement

Cleft-affected speech is frequently misunderstood by listeners unfamiliar with the speaker's specific articulation patterns, creating real communication barriers in education, work, and daily life. Existing speech-recognition and assistive-communication tools do not adapt to the systematic, individual-specific error patterns seen in cleft speech, and no widely available tool corrects disordered speech while preserving the speaker's own voice identity.

## 1.2 Motivation

As a cleft patient herself, the lead researcher has first-hand insight into the articulation challenges involved, and can generate a clean, ethically uncomplicated paired dataset without the consent and access barriers that gate multi-patient clinical datasets such as those from AIISH and NMCPC.

## 1.3 Objectives

- Build a personalized ASR model that recognizes cleft-affected speech accurately.

- Preserve the speaker's own voice identity through voice-cloned correction.

- Validate the approach with real, measurable results — Word Error Rate and listener testing.

- Deliver a working prototype demonstrating the core pipeline.

- Document an honest, defensible scope with a clear path to future multi-patient generalization.

# Chapter 2: Literature Review & Research Gaps

## 2.1 Related Work Summary

Personalized speech recognition for atypical speech has precedent in Google's Project Euphonia, which built individualized ASR models using small, patient-specific datasets. Cleft-specific ASR research (Sudro et al., 2021; Bhattacharjee et al., 2025) has examined data augmentation and fairness of ASR systems on CLP speech, while complementary work on voice conversion (Bhattacharjee & Sinha, 2022) and hypernasality assessment (Mathad et al., 2020; Dubey et al., 2019) demonstrates active research interest but leaves specific gaps unaddressed.

## 2.2 Research Gaps Identified

| Gap | How Svara Addresses It |
| --- | --- |
| No existing tool combines speech correction with voice identity preservation for CLP speech | Voice-cloned TTS stage is designed explicitly to preserve the patient's own voice, not just produce corrected text |
| Existing CLP speech datasets are clinically gated and inaccessible for independent research | Self-collected, self-consented dataset removes this barrier entirely |
| Prior CLP ASR work uses full fine-tuning or traditional classifiers, not parameter-efficient methods | Applies LoRA, well-suited to small personal datasets and limited compute |
| Personalized correction systems are rarely validated with a real before/after quantitative comparison | Reports a held-out validation WER comparison (80.5% to 23.7%) |

# Chapter 3: Limitations

- Validated on a single speaker (the lead researcher) — generalization to other CLP patients has not yet been tested.

- Dataset limited to approximately 360 English-language utterances; no multi-language or code-switched speech coverage.

- Training constrained to free-tier GPU compute, limiting model scale and training duration compared to production-grade systems.

- Text correction and voice-cloning stages are not yet fully integrated at the time of this report.

- No formal clinical validation with speech-language pathologists has been conducted.

- Held-out validation set is small (54 utterances); the resulting WER estimate has a correspondingly wide confidence interval.

- Current WER (23.7%) indicates roughly one in four words may still require correction — not yet suitable for unsupervised real-world deployment.

# Chapter 4: System Architecture & Methodology

## 4.1 Four-Stage Pipeline

| Stage | Function | Approach | Status |
| --- | --- | --- | --- |
| 1. Capture | Record patient speech input | Browser-based recording tool | Working prototype |
| 2. Personalized ASR | Recognize intended words despite mispronunciation | Whisper-small fine-tuned with LoRA + augmentation | Achieved: 23.7% WER |
| 3. Text correction | Clean up residual recognition errors | Lightweight post-processing | In progress |
| 4. Voice-cloned TTS | Resynthesize corrected text in patient's own voice | Coqui XTTS v2 / OpenVoice | Planned |

## 4.2 Methodology

A pretrained Whisper-small model is adapted using Low-Rank Adaptation (LoRA), which freezes the original weights and trains only small adapter matrices (under 1% of total parameters), chosen for its resistance to overfitting on a small dataset and its feasibility on free-tier GPU hardware. Data augmentation (speed perturbation and pitch shifting) expands the effective training set; the held-out validation split is never augmented or trained on, ensuring an honest evaluation.

# Chapter 5: Preliminary Results

| Model | Held-out Validation WER | Notes |
| --- | --- | --- |
| Baseline (unmodified Whisper-small) | 80.5% | General-purpose model, no personalization |
| Fine-tuned (LoRA + data augmentation) | 23.7% | Personalized on 360 self-recorded utterances |
| Relative improvement | ~71% reduction | Measured on speech never seen during training |

# Chapter 6: Division of Work (Project + Research Paper)

Project and research-paper responsibilities are divided equally across all three team members, so that each person owns a substantive technical area and a substantive paper-writing area.

| Member | Project Responsibility | Research Paper Responsibility |
| --- | --- | --- |
| Ashi Sharma | Model improvement (WER reduction), fine-tuning experiments, technical validation | Methodology and Results sections; final technical review pass |
| SV. Sathwika | Evaluation design (listener testing), dataset augmentation, WER analysis | Introduction and Related Work sections |
| K. Pravalika | Frontend and backend integration (React + FastAPI), voice cloning setup support | Conclusion, Future Work, and Reference management (Overleaf/Zotero) |

# Chapter 7: Week-by-Week Execution Plan (12 Weeks)

| Week | Project Work | Research Paper Work | Checkpoint |
| --- | --- | --- | --- |
| 1 | Dataset recording, environment setup | Literature review reading and summarizing begins | - |
| 2 | Review 1 preparation, feasibility finalized | Venue shortlist started | Review 1 |
| 3 | Baseline WER established and debugged | Venue selected; Overleaf project created | - |
| 4 | LoRA fine-tuning completed and verified (23.7% WER achieved) | Related Work outline drafted | Floor tier achieved |
| 5 | WER improvement experiments begin (data, hyperparameters) | Introduction section drafted | - |
| 6 | Text correction layer development begins | Related Work section drafted | - |
| 7 | Midterm review: baseline vs. fine-tuned comparison presented | Methodology section drafted | Review 2 |
| 8 | Text correction integrated; voice cloning setup begins | Results section drafted (initial) | - |
| 9 | Voice cloning integrated with corrected text | Results section finalized with updated WER | Target tier |
| 10 | Frontend + backend fully connected (end-to-end demo) | Conclusion and Future Work drafted | - |
| 11 | Listener evaluation test run and compiled | Full draft assembled; internal review | - |
| 12 | Final report and demo rehearsal | Research paper submitted | Review 3 + Paper |

# Chapter 8: Future Scope

- Generalization to other cleft patients, requiring a multi-patient dataset and clinical partnerships.

- Few-shot onboarding for new patients using lightweight adapters, reducing per-patient retraining cost.

- Native mobile application once the pipeline is fully validated.

- Real-time streaming correction, requiring low-latency ASR/TTS engineering.

- Formal clinical validation with speech-language pathologists.

- Multi-language and code-switched speech support.

# References

- Radford, A. et al. (2022). Robust Speech Recognition via Large-Scale Weak Supervision. arXiv:2212.04356.

- Hu, E. J. et al. (2021). LoRA: Low-Rank Adaptation of Large Language Models. arXiv:2106.09685.

- Bhattacharjee, S. et al. (2025). Fairness of Automatic Speech Recognition in Cleft Lip and Palate Speech. arXiv:2505.03697.

- Bhattacharjee, S. et al. (2025). Parameter-Efficient Fine-Tuning of Foundation Models for CLP Speech Classification.

- Sudro, P. N. et al. (2021). Enhancing the Intelligibility of CLP Speech Using Cycle-Consistent Adversarial Networks.

- Bhattacharjee, S. & Sinha, R. (2022). Sensitivity Analysis of MaskCycleGAN-Based Voice Conversion for CLP Speech.

- Wang, D. et al. (2023). Global, Regional and National Burden of Orofacial Clefts from 1990 to 2019.

- Kummer, A. W. (2020). Cleft Palate Speech and Velopharyngeal Dysfunction: Assessment and Treatment.